## Slide 1
OT/IoT Management Progress and Key Challenges
Device onboarding, data visibility and secure vendor access
01
Standardized onboarding
02
Improved device visibility
03
Security and access challenges remain
MANAGEMENT UPDATE • OCTOBER 2026
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
01 / 08
Notes: Opening: This update covers progress in OT/IoT device onboarding and reporting, plus two remaining challenges: security-tag delivery and secure vendor access. The focus is on what is working, what remains unresolved, and where cross-team support is needed.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual sources: Original diagrams and simple icons created with native PowerPoint shapes; no external image assets used.

## Slide 2
A Standardized Onboarding Process Is Now in Operation
The process has been stable since 03 July 2026, with a clear request-to-completion path.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
02 / 08
03 JUL 2026
Stable process since
30
Requests processed
92
Devices onboarded
STANDARD REQUEST PATH
Jira request
Initiate
Complete onboarding file
Provide inputs
Submit
Send request
CTIS review
Review stage
EDO request
Create / update
Status updates
Track to close
!
Firewall policy requests should be submitted at least one week in advance for internal alignment before escalation to CentralOps.
Notes: The standardized path is operating steadily. The reported volume is 30 requests and 92 devices onboarded since the process stabilized on 03 July 2026. Firewall policy requests need at least one week of lead time so Local IT and relevant teams can align before escalation to CentralOps. Formal role ownership and notification specifics were not confirmed from source documents in this session.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual source: Original process flow and KPI cards built with native PowerPoint shapes. The two referenced PDFs were not available in the accessible attachments at creation time; verify formal process labels, roles, and notification details against the latest PDFs.

## Slide 3
Better Input Quality Supports Faster, Safer Onboarding
Use the checklist to prepare a complete request; confirm exact field labels against the latest onboarding file.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
03 / 08
01
Device identity
– Division and site
– Device owner
– Serial number
– MAC address or hostname
02
Network profile
– Device type or SGT
– Wired or wireless
– Fixed IP requirement
03
Communication needs
– Connected systems
– Protocols and ports
– Remote support or monitoring
04
Firewall request
– Source IP and destination IP
– TCP or UDP and port
– Purpose and service name
A complete network and communication profile helps teams assess access needs before implementation.
Notes: This page groups the input fields listed in the briefing into four practical sections: identity, network profile, communication requirements, and firewall details. Ask requesters to include source and destination IPs, protocol, port, purpose, and service name where relevant. Exact field labels and mandatory/optional status need to be checked against the official onboarding file.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual source: Original four-card checklist created with native PowerPoint shapes. The referenced Chinese form-description PDF was not available in the accessible attachments at creation time; field groupings reflect the supplied brief and are not represented as a verified extraction from that PDF.

## Slide 4
Two Source Systems Feed a Centralized Reporting Model
The model combines system extracts with manually maintained reference data.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
04 / 08
EDO
Ownership, business and device-management attributes
Cisco Catalyst Center
Network-discovered devices, connectivity and network attributes
Upload App
Source files are uploaded to the database
Database
Centralized OT/IoT device dataset
OT/IoT Report
Management visibility and reporting
Manual reference tables
Fill attribute gaps
IMPROVEMENT FOCUS
Data consistency • Upload automation • Less manual reference-data maintenance
Notes: The reporting model integrates two primary data sources, supported by manually maintained reference data. Source files are uploaded through the Upload App, then consolidated in the database for reporting. The current design gives centralized reporting visibility, but it still depends on periodic file uploads and manual reference tables. Improvement should focus on consistency, automation, and reducing manual maintenance rather than implying a fully automated pipeline.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual sources: Original diagrams and simple icons created with native PowerPoint shapes; no external image assets used.

## Slide 5
Security Tag Delivery Is Not End-to-End
CHN175 OT Device Security Tag Loss • RITM1404207 remains unresolved
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
05 / 08
OPEN • UNDER INVESTIGATION
User / Device
Re-authentication
Cisco ISE
Required tags sent
IDC
Tag forwarding unclear
Firewall
Tags not received or not applied as expected
!
Observed
– After re-authentication, ISE sent the required tags to IDC.
– The firewall did not receive or apply them as expected.
Open question
– Why was tag forwarding not completed end to end?
– Which component owns the permanent corrective action?
Business impact
– Expected network access may be lost.
– Manual troubleshooting may be required.
– No permanent resolution is confirmed.
Root cause not yet confirmed • End-to-end validation is still required
Notes: This issue is still open and under investigation under RITM1404207. The observed behavior is that re-authentication was followed by Cisco ISE sending the required security tags to IDC, but the firewall did not receive or apply the tags as expected. The unresolved question is why end-to-end tag delivery did not complete and which component owns corrective action. Do not assign root cause to IDC, ISE, the firewall, or a team until evidence confirms it. Latest logs, named owner, workaround, meeting outcomes, and detailed investigation updates were not provided.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual source: Original end-to-end chain diagram and status cards built with native PowerPoint shapes. Root cause is intentionally shown as unconfirmed.

## Slide 6
Vendor Support Still Depends on Onsite Access
The goal is controlled access to specific OT resources—not broad access to the OT network.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
06 / 08
Current situation
– Vendors support troubleshooting, commissioning and maintenance.
– Access normally requires a connection from inside the company network.
– OT resources cannot currently be reached remotely like standard IT resources.
Business impact
– Longer troubleshooting time
– Higher travel and support costs
– Greater dependency on onsite availability
– Slower recovery of production-related issues
Required capability
– Approved OT resources only
– Strong authentication and MFA
– Approval-based, time-limited access
– Automatic expiry, monitoring and audit
– No broad access to the OT network
Target: Secure, identity-based and time-limited access to specifically approved OT resources.
Notes: Today, OT vendor access commonly depends on being connected from inside the company network. This can require an onsite visit even when the technical work could otherwise be remote. The requirement is not to open the OT network broadly. It is to provide identity-based, approved, least-privilege access to named resources, for a limited period, with strong authentication, monitoring, and audit records.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual sources: Original diagrams and simple icons created with native PowerPoint shapes; no external image assets used.

## Slide 7
Check Point SASE Is Being Evaluated Through a China POC
Potential solution: validate the OT use case, security controls and China network compatibility.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
07 / 08
External Vendor
Identity + MFA
Check Point SASE
Access Policy
Approved OT Resource
POC VALIDATION CHECKLIST
✓
Identity-based and least-privilege access
✓
Access limited to specific applications or resources
✓
Support for third-party vendors and unmanaged devices
✓
Centralized access policy
✓
Monitoring and audit records
✓
China network-environment compatibility
✓
OT use-case compatibility
✓
Jump-server need and required OT protocol support
PROPOSED POC TIMELINE
1
Holiday week
Prepare the firewall and start the Check Point SASE environment.
2
After the holiday
Schedule a meeting, run remote-access tests and record findings.
PILOT IN PROGRESS — NOT YET A PRODUCTION DECISION
Notes: Check Point SASE is a potential/candidate solution under evaluation, not a selected production design. CentralOps would like to test remote access for China. Preparation is proposed for the holiday week, including firewall preparation and starting the environment. After the holiday, schedule a POC meeting and test the OT use case. Validate identity-based controls, least privilege, specific resource access, third-party and unmanaged-device support, central policy, monitoring/audit, China compatibility, OT protocols, and whether a jump server is required. Wuxi or Chu Yi may need to support testing depending on availability.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual source: Original candidate access flow, checklist and POC timeline created with native PowerPoint shapes. Check Point SASE is represented only as a potential solution / candidate solution / proof of concept under evaluation.

## Slide 8
Turn Current Progress into a Sustainable Operating Model
Three workstreams need to progress in parallel, with cross-team ownership where required.
OT/IoT MANAGEMENT • LOCAL IT • CENTRALOPS • CYBERSECURITY
08 / 08
01
Device management
– Continue the standardized onboarding process.
– Improve consistency across EDO and Catalyst Center.
– Reduce manual maintenance and file-upload effort.
02
Security tag issue
– Trace tag delivery from ISE through IDC to the firewall.
– Confirm ownership and root cause with end-to-end evidence.
– Define monitoring for future synchronization failures.
03
Vendor remote access
– Prepare the China SASE test environment.
– Run a controlled, OT-focused proof of concept.
– Define approval, access expiry and audit controls.
SUPPORT NEEDED
Cross-team ownership for RITM1404207 and alignment on the OT-focused SASE POC.
Notes: Close with three requests. First, keep using the standardized onboarding process while improving consistency and reducing manual work in reporting. Second, ensure cross-team ownership for RITM1404207 and continue end-to-end evidence collection without presuming root cause. Third, align on the OT-focused SASE POC, including controlled scope, access approval, automatic expiry, and audit. The POC outcome should inform—not pre-empt—a production decision.
SOURCE NOTES
Content source: User-provided briefing. External sources: None used. Visual sources: Original diagrams and simple icons created with native PowerPoint shapes; no external image assets used.